KEARNEY CLAUDE CODE

STARTER KIT

Master Plan v2.0

The Headless IDE for AI-Assisted Consulting

with Programmatic Brand Enforcement

Clone. Setup. Build. Brand-Compliant from Line One.

Windows-Ready. Python-First. State-Persistent.

December 2025

Kearney Digital & Analytics

# Changelog: v1.0 to v2.0

This version incorporates critical feedback from multi-model architectural review. The changes address four vulnerabilities that would have caused deployment failures.

## Critical Fixes

| Issue | v2.0 Solution |
| --- | --- |
| Windows Gap | All hook logic moved to Python. Shell scripts are now optional 1-line wrappers. core/hook_runner.py handles all platforms. |
| Dependency Hell | New bootstrap/ directory with setup_windows.bat and setup_mac.sh. One-click virtual environment creation and dependency installation. |
| Subagent Assumption | Explicit Router pattern in CLAUDE.md. Claude is the dispatcher, not a passive reader. Commands explicitly invoke agents with required context. |
| State Persistence | New project_state/ directory with status.json (machine-readable) alongside plan.md (human-readable). state_manager.py enables resume-from-checkpoint. |

## Architectural Changes

- tools/ renamed to core/ - signals this is the engine, not utilities

- project_state/ added - durable state layer (intake.yaml, plan.md, status.json)

- bootstrap/ added - one-time environment setup scripts

- core/hook_runner.py - cross-platform hook dispatcher

- core/state_manager.py - programmatic state tracking

- CLAUDE.md rewritten as explicit Router with Agent Routing Rules

# Table of Contents

I. Executive Summary

II. Strategic Rationale

III. Repository Architecture (v2.0)

IV. Bootstrap System

V. CLAUDE.md Specification (Router Pattern)

VI. Settings & Permissions

VII. The Core Engine

VIII. State Management System

IX. Hook System (Python-First)

X. Subagent Definitions

XI. Slash Command Specifications

XII. Intake Template System

XIII. Project Templates

XIV. Consultant User Journeys (v2.0)

XV. Distribution & Onboarding

XVI. Maintenance & Iteration

XVII. Testing & Validation

XVIII. Implementation Sequence (v2.0)

XIX. Non-Goals

XX. Appendix: Complete File Contents

# I. Executive Summary

## 1.1 The Concept: Repository as Headless IDE

The Kearney Claude Code Starter Kit treats a Git repository as a 'Headless IDE' where Claude Code acts as the operating system. Consultants clone the repo, run a one-time setup script, and immediately have access to AI-assisted development with programmatic brand enforcement.

This approach eliminates the need for custom web applications, hosting infrastructure, and user training on new UIs. Consultants work in the same Claude interface they already know, with guardrails baked into the repository itself.

## 1.2 What v2.0 Delivers

- One-click setup for Windows and Mac (bootstrap scripts)

- 100% Python-based automation (no shell script fragility)

- Explicit Router pattern for predictable agent behavior

- Machine-readable state for project resumption

- Programmatic brand enforcement (not just text rules)

- Cross-platform compatibility tested on Windows 10/11 and macOS

## 1.3 The 4-Step Consultant Experience

- Clone: git clone https://github.com/kearney-internal/claude-code-starter.git

- Setup: Double-click bootstrap/setup_windows.bat (or run ./bootstrap/setup_mac.sh)

- Open: Launch Claude Desktop, File > Open Folder

- Build: Type /project:init and follow the workflow

SUCCESS: Time from download to first output: < 15 minutes

## 1.4 Success Metrics

| Metric | Target |
| --- | --- |
| Setup success rate (Windows) | > 95% on first attempt |
| Time to first output | < 45 minutes from clone |
| Brand compliance rate | > 98% (programmatic enforcement) |
| Project resumption success | > 90% via /project:status |
| Consultant adoption | > 60% of D&A team in 30 days |

# II. Strategic Rationale

## 2.1 Why This Approach Wins

The Starter Kit turns a Git repository into a 'Headless IDE' where Claude Code is the operating system. This is architecturally superior for a consulting workforce because:

### Zero Infrastructure

No servers to maintain, no databases to manage, no CI/CD pipelines to configure. The 'infrastructure' is Anthropic's Claude service, which they maintain.

### Zero Training on New UIs

Consultants already use Claude. They don't need to learn a new web application. The only new knowledge is a handful of slash commands.

### Programmatic Enforcement

Brand compliance isn't a 'please follow these rules' document. It's a Python program that runs automatically and blocks non-compliant outputs. You can't ship a green chart.

### State Persistence

Unlike chat-based AI, the Starter Kit maintains durable state in project_state/status.json. Consultants can close Claude, come back three days later, and resume exactly where they left off.

## 2.2 Comparison: v1.0 vs v2.0

| Aspect | v1.0 | v2.0 |
| --- | --- | --- |
| Windows support | Fragile (.sh scripts) | Robust (Python-first) |
| Environment setup | Assumed | One-click bootstrap |
| Agent behavior | Implicit | Explicit Router pattern |
| State persistence | Files only | Structured JSON state |
| Project resumption | Re-read all files | Load status.json |
| Brand enforcement | Text rules + checks | Programmatic gate |

# III. Repository Architecture (v2.0)

## 3.1 Directory Structure

v2.0 CHANGE: Reorganized with bootstrap/, core/, and project_state/ directories.

kearney-claude-code-starter/

|

|-- CLAUDE.md                           # The Brain (Router Pattern)

|-- README.md                           # Getting started guide

|-- LICENSE                             # Kearney internal use only

|-- VERSION                             # Semantic version (2.0.0)

|

|-- bootstrap/                          # ONE-TIME SETUP (NEW)

|   |-- setup_windows.bat               # Double-click for Windows

|   |-- setup_mac.sh                    # Run for macOS/Linux

|   +-- requirements.txt                # Python dependencies

|

|-- .claude/                            # Claude Code configuration

|   |-- settings.json                   # Permissions, model config

|   |

|   |-- agents/                         # Subagent definitions

|   |   |-- planner.md                  # Execution planning agent

|   |   |-- steward.md                  # Task execution agent

|   |   |-- kds-reviewer.md             # Brand compliance reviewer

|   |   |-- data-analyst.md             # Data profiling specialist

|   |   +-- presentation-builder.md     # PPTX generation expert

|   |

|   +-- commands/                       # Slash commands

|       |-- init.md                     # /project:init

|       |-- intake.md                   # /project:intake

|       |-- plan.md                     # /project:plan

|       |-- execute.md                  # /project:execute (NEW)

|       |-- status.md                   # /project:status

|       |-- review.md                   # /project:review

|       |-- export.md                   # /project:export

|       +-- help.md                     # /project:help

|

|-- core/                               # THE ENGINE (RENAMED from tools/)

|   |-- __init__.py

|   |-- brand_guard.py                  # Programmatic brand enforcement

|   |-- chart_engine.py                 # KDS-compliant plotting

|   |-- slide_engine.py                 # PPTX generation

|   |-- data_profiler.py                # Dataset analysis

|   |-- hook_runner.py                  # Cross-platform hook dispatcher (NEW)

|   +-- state_manager.py                # Project state management (NEW)

|

|-- config/                             # Configuration files

|   |-- governance/

|   |   |-- brand.yaml                  # Colors, fonts, rules

|   |   +-- rules.yaml                  # Non-negotiable constraints

|   |

|   |-- templates/                      # Project type configs

|   |   |-- analytics.yaml

|   |   |-- presentation.yaml

|   |   +-- webapp.yaml

|   |

|   +-- intake/                         # Intake question flows

|       |-- general.yaml

|       |-- analytics.yaml

|       +-- presentation.yaml

|

|-- project_state/                      # DURABLE STATE LAYER (NEW)

|   |-- intake.yaml                     # Captured requirements

|   |-- plan.md                         # Execution plan (human-readable)

|   +-- status.json                     # Machine-readable state (NEW)

|

|-- data/                               # User data

|   |-- raw/                            # Uploaded source files

|   +-- processed/                      # Cleaned data

|

|-- outputs/                            # Generated artifacts

|   |-- charts/

|   +-- reports/

|

|-- exports/                            # Final deliverables

|

|-- templates/                          # Starter project structures

|   |-- analytics/

|   +-- presentation/

|

+-- docs/                               # Documentation

|-- GETTING_STARTED.md

|-- CONSULTANT_GUIDE.md

|-- COMMAND_REFERENCE.md

+-- TROUBLESHOOTING.md

## 3.2 Key Architectural Decisions

### core/ vs tools/

Renamed from 'tools' to 'core' to signal this is the engine of the system, not optional utilities. All automation flows through core/.

### project_state/

Dedicated directory for durable project state. This separates 'what the project is' (intake.yaml, plan.md, status.json) from 'what it produces' (outputs/, exports/).

### bootstrap/

One-time setup scripts that create a virtual environment and install dependencies. This solves 'Dependency Hell' explicitly.

# IV. Bootstrap System

v2.0 CHANGE: New section addressing the Dependency Hell problem identified in v1.0 review.

The bootstrap system ensures consultants can set up a working environment with a single click, regardless of their technical expertise.

## 4.1 requirements.txt

# bootstrap/requirements.txt

# Kearney Claude Code Starter Kit - Python Dependencies

# Install via: pip install -r bootstrap/requirements.txt

# Data Processing

pandas>=2.0.0

openpyxl>=3.1.0

# Visualization

matplotlib>=3.8.0

# Image Processing

pillow>=10.0.0

# Document Generation

python-pptx>=0.6.21

# Configuration

pyyaml>=6.0

# Testing (optional, for development)

pytest>=7.0.0

## 4.2 setup_windows.bat

@echo off

echo.

echo ========================================

echo   KEARNEY CLAUDE CODE STARTER KIT

echo   Environment Setup for Windows

echo ========================================

echo.

:: 1. Check Python

echo [1/4] Checking Python installation...

python --version >nul 2>&1

if %errorlevel% neq 0 (

echo.

echo [ERROR] Python is not installed or not in PATH.

echo Please install Python 3.10+ from Kearney Software Center.

echo.

pause

exit /b 1

)

echo         Python found.

:: 2. Create virtual environment

echo [2/4] Creating virtual environment...

if not exist ".venv" (

python -m venv .venv

if %errorlevel% neq 0 (

echo [ERROR] Failed to create virtual environment.

pause

exit /b 1

)

) else (

echo         Virtual environment already exists.

)

:: 3. Install dependencies

echo [3/4] Installing KDS tools...

call .venv\Scripts\pip install -q -r bootstrap\requirements.txt

if %errorlevel% neq 0 (

echo [ERROR] Failed to install dependencies.

pause

exit /b 1

)

:: 4. Verify installation

echo [4/4] Verifying installation...

.venv\Scripts\python -c "import pandas, matplotlib, pptx, yaml, PIL; print('All modules OK')"

if %errorlevel% neq 0 (

echo [ERROR] Module verification failed.

pause

exit /b 1

)

echo.

echo ========================================

echo   SUCCESS! Environment Ready.

echo ========================================

echo.

echo Next steps:

echo   1. Open Claude Desktop

echo   2. File ^> Open Folder ^> Select this directory

echo   3. Type: /project:help

echo.

pause

## 4.3 setup_mac.sh

#!/bin/bash

echo ''

echo '========================================'

echo '  KEARNEY CLAUDE CODE STARTER KIT'

echo '  Environment Setup for macOS/Linux'

echo '========================================'

echo ''

# 1. Check Python

echo '[1/4] Checking Python installation...'

if ! command -v python3 &> /dev/null; then

echo '[ERROR] Python 3 is not installed.'

echo 'Please install Python 3.10+ via Homebrew: brew install python3'

exit 1

fi

echo '        Python found.'

# 2. Create virtual environment

echo '[2/4] Creating virtual environment...'

if [ ! -d '.venv' ]; then

python3 -m venv .venv

else

echo '        Virtual environment already exists.'

fi

# 3. Install dependencies

echo '[3/4] Installing KDS tools...'

.venv/bin/pip install -q -r bootstrap/requirements.txt

# 4. Verify installation

echo '[4/4] Verifying installation...'

.venv/bin/python -c 'import pandas, matplotlib, pptx, yaml, PIL; print("All modules OK")'

echo ''

echo '========================================'

echo '  SUCCESS! Environment Ready.'

echo '========================================'

echo ''

echo 'Next steps:'

echo '  1. Open Claude Desktop'

echo '  2. File > Open Folder > Select this directory'

echo '  3. Type: /project:help'

echo ''

## 4.4 Integration with Claude Code

The bootstrap scripts create a .venv directory. Claude Code hooks reference this environment:

# In .claude/settings.json, hooks use the venv Python:

# Windows: .venv\\Scripts\\python core/hook_runner.py

# macOS:   .venv/bin/python core/hook_runner.py

NOTE: Claude Code on Windows may require the full path to Python. The settings.json uses a platform-agnostic approach by calling 'python' and relying on the venv activation in the user's shell.

# V. CLAUDE.md Specification (Router Pattern)

v2.0 CHANGE: Complete rewrite implementing explicit Router pattern for predictable agent behavior.

The CLAUDE.md file is the brain of the Starter Kit. It defines Claude as a Router that explicitly dispatches work to specialized agents based on command invocation.

## 5.1 Complete CLAUDE.md

# Kearney AI Code Builder (v2.0)

## SYSTEM PRIME DIRECTIVE

You are a Kearney Digital & Analytics AI Assistant operating as a ROUTER.

You dispatch work to specialized agents and enforce brand compliance

programmatically through the core/ Python engine.

You MUST NOT write raw code for charts, slides, or data processing.

You MUST use the core/ engine for all operations.

You MUST maintain state in project_state/ for project continuity.

---

## BRAND GUARDRAILS (Non-Negotiable)

These rules are enforced programmatically by core/brand_guard.py:

1. **PRIMARY COLOR**: Kearney Purple (#7823DC) - all accents

2. **FORBIDDEN COLORS**: Green (#00FF00, #2E7D32, etc.) - NEVER use

3. **TYPOGRAPHY**: Inter font (Arial fallback) - weights 400/500/600

4. **CHARTS**: No gridlines. Data labels outside bars/slices.

5. **NO EMOJIS**: Never in any output

6. **DARK MODE**: Default background #1E1E1E

Violations will be caught by hooks and blocked before commit.

---

## AGENT ROUTING RULES

You, the primary Claude process, are the ROUTER. When a /project:*

command is invoked, you MUST:

1. Load the command spec from .claude/commands/

2. Identify which agent(s) to invoke

3. Load required context files for that agent

4. Execute the agent's workflow

5. Update project_state/ with results

### Command -> Agent Mapping

| Command | Agent | Context to Load |

|---------|-------|-----------------|

| /project:init | ROUTER (you) | config/templates/*.yaml |

| /project:intake | INTAKE_SPECIALIST | config/intake/*.yaml |

| /project:plan | PLANNER | project_state/intake.yaml, data/raw/** |

| /project:execute | STEWARD | project_state/status.json, project_state/plan.md |

| /project:status | ROUTER (you) | project_state/status.json |

| /project:review | KDS_REVIEWER | outputs/**, config/governance/** |

| /project:export | PRESENTATION_BUILDER | outputs/**, project_state/intake.yaml |

### Agent Invocation

When you need to invoke an agent, explicitly state:

```

[ROUTING TO: @planner]

[CONTEXT: project_state/intake.yaml, data/raw/sales.csv]

```

Then adopt that agent's persona from .claude/agents/{agent}.md.

---

## TOOL UTILIZATION RULES

### Charts

NEVER use matplotlib directly.

ALWAYS use:

```python

from core.chart_engine import KDSChart

chart = KDSChart()

chart.bar(data, labels, title='Title')

chart.save('outputs/charts/filename.png')

```

### Presentations

NEVER use python-pptx directly.

ALWAYS use:

```python

from core.slide_engine import KDSPresentation

pres = KDSPresentation()

pres.add_title_slide('Title')

pres.save('exports/filename.pptx')

```

### Data Processing

ALWAYS use:

```python

from core.data_profiler import profile_dataset

profile = profile_dataset('data/raw/file.csv')

```

### Validation

After generating outputs, ALWAYS run:

```bash

python core/brand_guard.py outputs/

```

---

## STATE MANAGEMENT

Project state lives in project_state/:

- **intake.yaml**: Human-readable requirements

- **plan.md**: Human-readable execution plan

- **status.json**: Machine-readable state (for resumption)

### Resuming a Project

When a session starts, check if project_state/status.json exists.

If yes, load it and report current status:

```

Project: {name}

Phase: {current_phase}

Completed: {n} / {total} tasks

Next task: {next_task_description}

```

### Updating State

After completing a task, update status.json:

```python

from core.state_manager import update_task_status

update_task_status(task_id='1.2', status='done')

```

---

## AVAILABLE COMMANDS

| Command | Purpose |

|---------|---------|

| /project:init | Initialize new project from template |

| /project:intake | Gather requirements interactively |

| /project:plan | Generate execution plan |

| /project:execute | Execute next pending task |

| /project:status | Show current project state |

| /project:review | Run brand compliance check |

| /project:export | Generate final deliverables |

| /project:help | Show this command list |

---

## STARTUP BEHAVIOR

When a new session starts:

1. Check if project_state/status.json exists

2. If YES: Greet with project status and offer to continue

3. If NO: Greet and suggest /project:init for new project

---

## NON-GOALS (Do NOT Build)

- User authentication

- Multi-tenant features

- Arbitrary code execution outside core/

- Custom plugins

- Mobile layouts

- External API integrations unless specified

# VI. Settings & Permissions

## 6.1 .claude/settings.json (v2.0)

v2.0 CHANGE: Updated to use Python-based hook_runner.py instead of shell scripts.

{

"model": "claude-sonnet-4-5-20250514",

"maxTokens": 8192,

"permissions": {

"allowedTools": [

"Read",

"Write(data/**)",

"Write(outputs/**)",

"Write(exports/**)",

"Write(project_state/**)",

"Bash(python core/*.py *)",

"Bash(.venv/Scripts/python core/*.py *)",

"Bash(.venv/bin/python core/*.py *)",

"Bash(git status)",

"Bash(git diff)",

"Bash(git add)",

"Bash(git commit)",

"Glob",

"Grep"

],

"deny": [

"Read(.env*)",

"Read(**/secrets/**)",

"Write(.claude/**)",

"Write(CLAUDE.md)",

"Write(config/governance/**)",

"Write(core/**)",

"Write(bootstrap/**)",

"Bash(rm -rf *)",

"Bash(sudo *)",

"Bash(curl *)",

"Bash(wget *)",

"Bash(pip install *)"

]

},

"hooks": {

"PostToolUse:Write": [

{

"matcher": "outputs/**",

"command": "python core/hook_runner.py post-edit $file"

},

{

"matcher": "exports/**",

"command": "python core/hook_runner.py post-edit $file"

}

],

"PreCommit": [

{

"command": "python core/hook_runner.py pre-commit"

}

]

}

}

## 6.2 Permission Philosophy

### What Claude CAN Do

- Read: Unrestricted for context gathering

- Write: data/, outputs/, exports/, project_state/

- Bash: Only core/*.py scripts and git commands

- Glob/Grep: Unrestricted for navigation

### What Claude CANNOT Do

- Modify its own configuration (.claude/, CLAUDE.md)

- Modify the engine (core/, bootstrap/)

- Modify governance rules (config/governance/)

- Run destructive commands (rm, sudo, curl, wget)

- Install packages (pip install)

# VII. The Core Engine

v2.0 CHANGE: Renamed from 'tools/' to 'core/' and added hook_runner.py and state_manager.py.

The core/ directory is the engine of the Starter Kit. All automation, validation, and generation flows through these Python modules.

## 7.1 Module Overview

| Module | Purpose |
| --- | --- |
| brand_guard.py | Programmatic brand enforcement. Validates colors, fonts, gridlines in outputs. |
| chart_engine.py | KDS-compliant charting. Wraps matplotlib with brand defaults. |
| slide_engine.py | PPTX generation with Kearney templates and branding. |
| data_profiler.py | Dataset analysis: schema, statistics, quality issues. |
| hook_runner.py (NEW) | Cross-platform hook dispatcher. Handles post-edit and pre-commit events. |
| state_manager.py (NEW) | Project state management. Read/write status.json for resumption. |

## 7.2 hook_runner.py

The cross-platform hook dispatcher that replaces shell scripts:

# core/hook_runner.py

"""

Cross-platform hook dispatcher for Claude Code.

Replaces shell scripts to ensure Windows compatibility.

Usage:

python core/hook_runner.py post-edit <file>

python core/hook_runner.py pre-commit

"""

import sys

from pathlib import Path

# Import sibling modules

from core import brand_guard, state_manager

def handle_post_edit(target: Path) -> int:

"""Run after Claude writes a file."""

if not target.exists():

return 0  # File was deleted, nothing to check

# Only check relevant file types

if target.suffix in ['.png', '.jpg', '.svg', '.py', '.html', '.css']:

issues = brand_guard.check_file(target)

if issues:

print(f'BRAND VIOLATION: {target}')

for issue in issues:

print(f'  - {issue}')

return 1

return 0

def handle_pre_commit() -> int:

"""Run before git commit."""

all_issues = []

# Check outputs directory

outputs_dir = Path('outputs')

if outputs_dir.exists():

issues = brand_guard.check_directory(outputs_dir)

all_issues.extend(issues)

# Check exports directory

exports_dir = Path('exports')

if exports_dir.exists():

issues = brand_guard.check_directory(exports_dir)

all_issues.extend(issues)

# Warn if core state files missing

state_warnings = state_manager.warn_if_missing_core_files()

for warning in state_warnings:

print(f'WARNING: {warning}')

if all_issues:

print('BRAND VIOLATIONS FOUND:')

for issue in all_issues:

print(f'  - {issue}')

print('Fix these issues before committing.')

return 1

print('Pre-commit checks passed.')

return 0

def main():

if len(sys.argv) < 2:

print('Usage: python core/hook_runner.py <event> [target]')

sys.exit(1)

event = sys.argv[1]

target = Path(sys.argv[2]) if len(sys.argv) > 2 else None

if event == 'post-edit':

if target is None:

print('post-edit requires a target file')

sys.exit(1)

sys.exit(handle_post_edit(target))

elif event == 'pre-commit':

sys.exit(handle_pre_commit())

else:

print(f'Unknown event: {event}')

sys.exit(1)

if __name__ == '__main__':

main()

# VIII. State Management System

v2.0 CHANGE: New section implementing machine-readable state for project resumption.

The state management system enables consultants to resume projects after closing Claude. status.json provides machine-readable state that Claude can load instantly.

## 8.1 State Schema

# project_state/status.json

{

"project_name": "acme-revenue-q4",

"template": "analytics",

"created_at": "2025-12-01T10:30:00Z",

"updated_at": "2025-12-01T14:45:00Z",

"current_phase": "Phase 2: Analysis",

"current_task": "2.1",

"tasks": [

{

"id": "1.1",

"phase": "Phase 1: Data Preparation",

"description": "Profile sales.csv",

"status": "done",

"completed_at": "2025-12-01T11:00:00Z"

},

{

"id": "1.2",

"phase": "Phase 1: Data Preparation",

"description": "Clean and validate data",

"status": "done",

"completed_at": "2025-12-01T12:30:00Z"

},

{

"id": "2.1",

"phase": "Phase 2: Analysis",

"description": "Revenue by region chart",

"status": "in_progress",

"started_at": "2025-12-01T14:00:00Z"

},

{

"id": "2.2",

"phase": "Phase 2: Analysis",

"description": "YoY growth comparison",

"status": "pending"

}

],

"artifacts": [

"data/processed/sales_clean.parquet",

"outputs/reports/profile_report.md"

],

"history": [

{"action": "init", "timestamp": "2025-12-01T10:30:00Z"},

{"action": "intake_complete", "timestamp": "2025-12-01T10:45:00Z"},

{"action": "plan_approved", "timestamp": "2025-12-01T11:00:00Z"},

{"action": "task_1.1_done", "timestamp": "2025-12-01T11:30:00Z"},

{"action": "task_1.2_done", "timestamp": "2025-12-01T12:30:00Z"}

]

}

## 8.2 state_manager.py

# core/state_manager.py

"""

Project state management for resumable workflows.

Manages project_state/status.json for machine-readable state.

"""

import json

from pathlib import Path

from datetime import datetime

from dataclasses import dataclass, asdict, field

from typing import List, Literal, Optional

import re

STATE_FILE = Path('project_state/status.json')

PLAN_FILE = Path('project_state/plan.md')

TaskStatus = Literal['pending', 'in_progress', 'done', 'blocked']

@dataclass

class Task:

id: str

phase: str

description: str

status: TaskStatus = 'pending'

started_at: Optional[str] = None

completed_at: Optional[str] = None

@dataclass

class ProjectState:

project_name: str

template: str

created_at: str

updated_at: str

current_phase: str = ''

current_task: Optional[str] = None

tasks: List[Task] = field(default_factory=list)

artifacts: List[str] = field(default_factory=list)

history: List[dict] = field(default_factory=list)

def load_state() -> Optional[ProjectState]:

"""Load project state from status.json."""

if not STATE_FILE.exists():

return None

data = json.loads(STATE_FILE.read_text())

tasks = [Task(**t) for t in data.get('tasks', [])]

return ProjectState(

project_name=data['project_name'],

template=data['template'],

created_at=data['created_at'],

updated_at=data['updated_at'],

current_phase=data.get('current_phase', ''),

current_task=data.get('current_task'),

tasks=tasks,

artifacts=data.get('artifacts', []),

history=data.get('history', [])

)

def save_state(state: ProjectState) -> None:

"""Save project state to status.json."""

state.updated_at = datetime.utcnow().isoformat() + 'Z'

data = asdict(state)

STATE_FILE.parent.mkdir(parents=True, exist_ok=True)

STATE_FILE.write_text(json.dumps(data, indent=2))

def init_project(project_name: str, template: str) -> ProjectState:

"""Initialize a new project state."""

now = datetime.utcnow().isoformat() + 'Z'

state = ProjectState(

project_name=project_name,

template=template,

created_at=now,

updated_at=now,

history=[{'action': 'init', 'timestamp': now}]

)

save_state(state)

return state

def init_from_plan(project_name: str, template: str) -> ProjectState:

"""Parse plan.md and initialize tasks in status.json."""

state = load_state() or init_project(project_name, template)

if not PLAN_FILE.exists():

return state

plan_content = PLAN_FILE.read_text()

# Parse tasks from plan.md

# Looking for: - [ ] Task description

current_phase = ''

task_id = 0

phase_num = 0

for line in plan_content.split('\n'):

# Detect phase headers

if line.startswith('## Phase'):

current_phase = line.replace('##', '').strip()

phase_num += 1

task_id = 0

# Detect tasks

task_match = re.match(r'^- \[[ x]\] (.+)$', line)

if task_match:

task_id += 1

description = task_match.group(1)

is_done = '[x]' in line.lower()

task = Task(

id=f'{phase_num}.{task_id}',

phase=current_phase,

description=description,

status='done' if is_done else 'pending'

)

state.tasks.append(task)

# Set current phase and task

pending = [t for t in state.tasks if t.status == 'pending']

if pending:

state.current_task = pending[0].id

state.current_phase = pending[0].phase

state.history.append({

'action': 'plan_parsed',

'timestamp': datetime.utcnow().isoformat() + 'Z'

})

save_state(state)

return state

def update_task_status(task_id: str, status: TaskStatus) -> ProjectState:

"""Update a task status and advance current_task if needed."""

state = load_state()

if state is None:

raise ValueError('No project state found')

now = datetime.utcnow().isoformat() + 'Z'

for task in state.tasks:

if task.id == task_id:

task.status = status

if status == 'in_progress':

task.started_at = now

elif status == 'done':

task.completed_at = now

break

# Advance to next pending task

pending = [t for t in state.tasks if t.status == 'pending']

if pending:

state.current_task = pending[0].id

state.current_phase = pending[0].phase

else:

state.current_task = None

state.current_phase = 'Complete'

state.history.append({

'action': f'task_{task_id}_{status}',

'timestamp': now

})

save_state(state)

return state

def get_status_summary() -> str:

"""Get a human-readable status summary."""

state = load_state()

if state is None:

return 'No project initialized. Run /project:init to start.'

done = len([t for t in state.tasks if t.status == 'done'])

total = len(state.tasks)

next_task = None

for t in state.tasks:

if t.id == state.current_task:

next_task = t.description

break

summary = f'''

Project: {state.project_name}

Template: {state.template}

Phase: {state.current_phase}

Progress: {done} / {total} tasks complete

'''

if next_task:

summary += f'Next task: {next_task}\n'

return summary.strip()

def warn_if_missing_core_files() -> List[str]:

"""Check if core project files are missing."""

warnings = []

if not Path('project_state/intake.yaml').exists():

warnings.append('No intake.yaml found. Run /project:intake.')

if not Path('project_state/plan.md').exists():

warnings.append('No plan.md found. Run /project:plan.')

return warnings

## 8.3 Integration with Workflow

The state manager integrates with the workflow at key points:

- /project:init calls init_project() to create initial status.json

- /project:plan calls init_from_plan() to parse tasks from plan.md

- /project:execute calls load_state() to find next task, then update_task_status() when done

- /project:status calls get_status_summary() for instant project overview

- Session startup checks STATE_FILE.exists() to enable resumption

# IX. Hook System (Python-First)

v2.0 CHANGE: Hooks now route through hook_runner.py for Windows compatibility.

## 9.1 Hook Architecture

All hooks route through core/hook_runner.py, which provides:

- Cross-platform compatibility (Windows/macOS/Linux)

- Centralized logic in Python (not scattered shell scripts)

- Easy testing and debugging

- Consistent error handling and reporting

## 9.2 Hook Events

| Event | Behavior |
| --- | --- |
| post-edit | Runs after Claude writes a file to outputs/ or exports/. Validates brand compliance. Blocks if violations found. |
| pre-commit | Runs before git commit. Validates all outputs and exports. Warns if core files missing. Blocks if violations found. |

## 9.3 Optional Shell Wrappers

For environments that require shell scripts (e.g., git hooks), thin wrappers can call hook_runner.py:

# .githooks/pre-commit (optional, for git hook integration)

#!/bin/bash

python core/hook_runner.py pre-commit

NOTE: These are OPTIONAL. The primary hook mechanism is through .claude/settings.json, which calls hook_runner.py directly.

# X. Subagent Definitions

Subagents are specialized AI workers defined in .claude/agents/. Each has a specific role, context requirements, and tool permissions.

## 10.1 Agent Summary

| Agent | Role | Key Output |
| --- | --- | --- |
| @planner | Generate execution plan | project_state/plan.md |
| @steward | Execute tasks from plan | outputs/*, updated status.json |
| @kds-reviewer | Validate brand compliance | Pass/fail report |
| @data-analyst | Profile and analyze data | outputs/reports/profile.md |
| @presentation-builder | Generate PPTX | exports/*.pptx |

Full agent specifications are provided in the Appendix.

# XI. Slash Command Specifications

## 11.1 Command Overview

| Command | Purpose |
| --- | --- |
| /project:init | Initialize new project. Creates structure, initializes status.json. |
| /project:intake | Gather requirements. Writes project_state/intake.yaml. |
| /project:plan | Generate plan via @planner. Writes plan.md, parses into status.json. |
| /project:execute | Execute next pending task via @steward. Updates status.json. |
| /project:status | Show current project state from status.json. Enables resumption. |
| /project:review | Run brand compliance via @kds-reviewer and brand_guard.py. |
| /project:export | Generate final deliverables via @presentation-builder. |
| /project:help | Display available commands and current project state. |

Full command specifications are provided in the Appendix.

# XVIII. Implementation Sequence (v2.0)

v2.0 CHANGE: Reordered to build core engine first, then wire hooks and commands.

## Phase 1: Core Engine (Days 1-3)

- Create repository structure per Section III

- Implement core/__init__.py

- Implement core/brand_guard.py with check_file() and check_directory()

- Implement core/chart_engine.py with KDSChart class

- Implement core/state_manager.py with full schema

- Write config/governance/brand.yaml

- Write tests for core modules

Deliverable: Core engine working and tested.

## Phase 2: Bootstrap (Days 4-5)

- Create bootstrap/requirements.txt

- Create bootstrap/setup_windows.bat

- Create bootstrap/setup_mac.sh

- Test on Windows 10/11

- Test on macOS

- Document any environment-specific issues

Deliverable: One-click setup working on both platforms.

## Phase 3: Router + CLAUDE.md (Days 6-7)

- Write CLAUDE.md with Router pattern per Section V

- Implement core/hook_runner.py

- Create .claude/settings.json with permissions and hooks

- Test hook execution on file writes

- Test permission denials

Deliverable: Router pattern and hooks working.

## Phase 4: Agents + Commands (Days 8-10)

- Write .claude/agents/planner.md

- Write .claude/agents/steward.md

- Write .claude/agents/kds-reviewer.md

- Write .claude/commands/init.md

- Write .claude/commands/intake.md

- Write .claude/commands/plan.md

- Write .claude/commands/execute.md

- Write .claude/commands/status.md

- Write remaining commands

- Test full workflow: init -> intake -> plan -> execute

Deliverable: Full workflow working end-to-end.

## Phase 5: Templates + Documentation (Days 11-12)

- Create templates/analytics/ structure

- Create templates/presentation/ structure

- Write docs/GETTING_STARTED.md

- Write docs/CONSULTANT_GUIDE.md

- Write docs/COMMAND_REFERENCE.md

- Write docs/TROUBLESHOOTING.md (with Windows section)

- Create example project

Deliverable: Complete documentation and templates.

## Phase 6: Testing + Launch (Days 13-15)

- Run end-to-end tests on Windows

- Run end-to-end tests on macOS

- Conduct UAT with 3-5 consultants

- Fix critical issues

- Set up GitHub repository

- Record video tutorial

- Announce to D&A team

Deliverable: Live Starter Kit v2.0 available to all consultants.

# XIX. Non-Goals

Explicitly out of scope for v2.0:

## Enterprise Features

- No user authentication

- No multi-tenant support

- No RBAC

- No audit logging

## External Integrations

- No cloud storage (S3, Azure, GCS)

- No OAuth/SSO

- No Slack/Teams notifications

## Advanced Execution

- No arbitrary code execution outside core/

- No user-uploaded plugins

- No custom agent definitions

## UI/UX

- No custom web interface

- No mobile support

END OF KEARNEY CLAUDE CODE STARTER KIT MASTER PLAN v2.0

Clone. Setup. Build. Brand-Compliant from Line One.

Windows-Ready. Python-First. State-Persistent.

Kearney Digital & Analytics